## Slide 1: Building Procurement Strategic Roadmaps
Jesse Mader

## Slide 2: Agenda
Overview of Roadmaps
Roadmapping Process
  Concept
  Discovery
  Scheduling
  Execution
  Completion
Managing the Roadmap

## Slide 3: What is a Strategic Roadmap?
A representation of core initiatives needed to make continuous improvement over a long period of time, managing the resources and workload needed to do so.

## Slide 4: Why do we need Roadmaps?
Meet our goals
Make our jobs easier
Be efficient
Gather support
Plan long term

## Slide 5: Roadmap Phases
Concept – Basic understanding of the need
  Once done, schedule a date for discovery to begin and end.
Discovery – Scoping of the concept, asking the detail-oriented questions.
  Once done, schedule a date for the project to start.
Scheduled – Project has a designated start and end date
  As scheduled date approaches, check the project against your current projects in progress and assess if you need to push it out.
Execution – Project has started and is actively being worked on
Completed – Project has been completed
Concept
Discovery
Scheduled
Execution
Completed
Notes: These phases are the starting point in order to create a roadmap. It can be more complicated than this but if you are just starting out, you want to keep it simple so we follow the basic steps 1. Come up with your concept 2. Perform discovery. 3. Schedule the project to start 4. execute on the project 5. Completion.
The difference between this just a regular project plan is time and patience. You don’t move from concept right to discovery for everything, you come up with the concept and you schedule it for discovery in 3 or 6 months, when you have the bandwidth to do it right. When discovery is done, you schedule the start date out 3-6 months as well depending on bandwidth. As you do this for 5-10 items you start to see the long term planning and you have a clearer picture of what you will be working on for the next 1-3 years.

## Slide 6: Concept
Start Point
Simply think about your goals and what you need to work on.
End Point
Have an organized list of concepts (ideas) for what you want to work on to improve your procurement department.

## Slide 7: Core Principles for a Roadmap Initiative
Manageable
Impactful
Supported
Flexible
Notes: Ask yourself these questions when you are decide what to work on as a roadmap item.

## Slide 8: How do we identify roadmap items?
Are they cross functional?
Are they long term/labor intensive?
Do they require buy in from other departments?
What level of support do you need from your leadership?
Notes: Example:

## Slide 9: Building the Concept List
Start with Ideation
  Brainstorm
  Gather Feedback
  Research
Record
  Track the key information
    Dates, People, Status, Purpose

## Slide 10
Initiative Name | Functional Lead | Concept Description | Status | Discovery Start Date | Discovery Completion Date | Scheduled Start Date | Target Completion Date
Updates to Procurement Policy | Jesse | Overhaul Procurement Policy | Execution | 4/1/2021 | 6/1/2021 | 7/1/2021 | 12/31/2022
Revise Commerical Contract Signature Guidelines | Shana | Revise current signature limits and guidelines for who can sign | Scheduled | 7/1/2022 | 9/1/2022 | 1/31/2023 | 6/1/2023
Evaluate Standard RFP Documentation | Alanna | Assess what standard RFP documents we send with all RFPs and what additions we need to make. | Discovery | 9/1/2022 | 11/30/2022 |  | 
Develop Standard Operating Procedures for Contract Disputes | Shana | Create a playbook for when contract disputes arise with vendors | Concept | 1/1/2023 |  |  | 
Initiative Name | Functional Lead | Concept Description | Status | Discovery Start Date | Discovery Completion Date | Scheduled Start Date | Target Completion Date
Updates to Procurement Policy | Jesse | Overhaul Procurement Policy | Concept |  |  |  | 
Revise Commercial Contract Signature Guidelines | Shana | Revise current signature limits and guidelines for who can sign | Concept |  |  |  | 
Evaluate Standard RFP Documentation | Alanna | Assess what standard RFP documents we send with all RFPs and what additions we need to make. | Concept |  |  |  | 
Develop Standard Operating Procedures for Contract Disputes | Shana | Create a playbook for when contract disputes arise with vendors | Concept |  |  |  | 
Your first list of initiatives will look like this:
Overtime your list will look like this:

## Slide 11: Healthy roadmaps have balance, to much in one bucket can cause strain.
Chart: 
| Concept | Discovery | Scheduled | Execution | Completed
# of Initiatives | 4 | 3 | 5 | 4 | 3

## Slide 12: Discovery and Scheduling
End Point
Top priority concepts have undergone discovery and the initiative has an established date to start.
Start Point
Prioritize your list of concepts

## Slide 13: Prioritization of the Concepts
Criteria
  Alignment to Institutional goals
  Return on investment
  Compliance
  Ease of implementation
Take the top 3-5 concepts and schedule a date to start discovery. When those are done, move on to the next 3-5.

## Slide 14: Discovery
Clarify in scope vs out of scope
Roles and Responsibilities
  Project Members
  Sponsors
  Stakeholders
Look for major risks
Set a timeline
Define success
Notes: See the discovery tool kit

## Slide 15: Discovery Presentation
Once discovery is complete, the results should be presented to the Procurement team members who are responsible for the roadmap.
  For a big school, this may be a director and select managers
  For a small school, it may be all of procurement.
Presenting discovery findings gives an opportunity for others to weigh in, gain alignment, and shore up any gaps.

## Slide 16: Scheduling
Once discovery is complete, the initiative should be scheduled for a start date.
Mindful Scheduling is critical for managing roadmaps, we can’t do it all at once.
Scheduling should balance what is currently being worked on and when it will finish when deciding when a new project starts.

## Slide 17: Execution
Start Point
The scheduled start date for the initiative has arrived.
End Point
The initiative has been completed!

## Slide 18: Execution
Establish regular meeting cadence for projects
  Bi-weekly check ins
  Weekly Stand ups
Find a good project manager

## Slide 19: Managing the Roadmap

## Slide 20: Maintain Momentum
Managing the roadmap
  Monthly Roadmap Check ins
    New Discoveries – 30 minutes
    New Concepts – 15 minutes
    In Progress Check Ins – 15 minutes
  Assign a project manager role
Keep the data up to date
Store everything consistently in one location

## Slide 21: Publicize
Discuss it with your leadership
Bring in your department partners to add to it
Show the progress you’ve made

## Slide 22: Thank you